# ENVISION Classifier Validation Plan

FAIR Data Innovations Hub — California Medical Innovations Institute (CalMI²)
Prepared by: James O'Neill
Date: February 18, 2026
Status: DRAFT — for team review

# 1. Executive Summary

The ENVISION eye imaging classifier identifies ophthalmic imaging datasets from Zenodo metadata using a SetFit few-shot model. To date, the classifier has been evaluated via a single-annotator spot check of 20 records. This plan defines the validation methodology required to achieve publication-grade evidence of classifier performance, including multi-reviewer annotation, inter-annotator agreement metrics, and per-class precision/recall/F1 scores.

# 2. Current State

## 2.1 Classifier Output

| Class | Count | Description |
| --- | --- | --- |
| EYE_IMAGING | 120 | Ophthalmic imaging datasets |
| EYE_SOFTWARE | 66 | Code/tools for eye imaging |
| EDGE_CASE | 3 | Ambiguous / borderline records |
| NEGATIVE | 325 | Not eye-related |
| Total | 514 | All classified Zenodo records |

## 2.2 Confidence Distribution (EYE_IMAGING)

| Tier | Confidence | Count | % of EYE_IMAGING |
| --- | --- | --- | --- |
| High | ≥ 0.95 | 117 | 97.5% |
| Medium | 0.80 – 0.95 | 2 | 1.7% |
| Low | < 0.80 | 1 | 0.8% |

## 2.3 Gap Analysis

- Only 1 annotator (James) has reviewed any records

- Only 20 of 514 records have been manually checked

- No inter-annotator agreement (IAA) metrics exist

- No confusion matrix or per-class F1 has been computed

- No negative/edge-case records have been reviewed for false negatives

# 3. Validation Design

## 3.1 Sampling Strategy

We will validate a stratified sample drawn from all four predicted classes to compute precision, recall, and F1 for each class. The sample must be large enough to produce meaningful confidence intervals.

| Predicted Class | Population | Sample Size | Sampling Method |
| --- | --- | --- | --- |
| EYE_IMAGING | 120 | ALL 120 | Exhaustive — validate every record |
| EYE_SOFTWARE | 66 | ALL 66 | Exhaustive — validate every record |
| EDGE_CASE | 3 | ALL 3 | Exhaustive |
| NEGATIVE | 325 | 60 | Stratified random: 20 high-conf, 20 medium, 20 lowest-conf |
| Total | 514 | 249 | 48% of full corpus |

Rationale: All positive and software predictions are validated exhaustively (189 records). For negatives, we sample 60 to check for false negatives — focusing on lower-confidence negatives where misclassifications are most likely. This gives us a total of 249 records, a strong sample for publication.

## 3.2 Reviewer Panel

A minimum of 3 independent reviewers is required for publication-grade validation:

| Reviewer | Role | Annotation Scope |
| --- | --- | --- |
| James O'Neill | Primary annotator + classifier developer | All 249 records |
| Sanjay Soundarajan | Independent annotator | All 249 records |
| Dorian Portillo | Independent annotator | All 249 records |

All 3 reviewers annotate all 249 records independently (full overlap). This enables pairwise and multi-rater agreement metrics. Reviewers must NOT see model predictions or confidence scores during annotation to avoid bias.

## 3.3 Annotation Categories (Ground Truth Labels)

Each reviewer assigns exactly one label per record:

| Label | Code | Definition |
| --- | --- | --- |
| EYE_IMAGING | 3 | Contains actual ophthalmic imaging data (OCT, fundus, OCTA, corneal, slit-lamp, etc.) with at least one downloadable data file |
| EYE_SOFTWARE | 2 | Code, models, or tools for eye imaging analysis — no actual imaging data |
| EDGE_CASE | 1 | Eye-related but not imaging data (GWAS, electrophysiology, reviews, animal non-imaging) |
| NEGATIVE | 0 | Not related to eye/vision research at all |

## 3.4 Annotation Guidelines (per record)

For each Zenodo record, reviewers must:

- Open the Zenodo URL and read the title and description

- Check the "Files" section — inspect file names and types

- For ambiguous cases, check ZIP contents (if listed) or download a sample

- Assign one of the four labels above

- Add free-text notes for any record that is difficult to classify

Estimated time per record: 1–3 minutes. Total per reviewer: ~4–12 hours.

# 4. Validation Interface

## 4.1 Spreadsheet-Based Review (Primary)

Each reviewer receives an Excel (.xlsx) workbook pre-populated with the 249 sampled records. The spreadsheet contains:

- Column A: Sequential number

- Column B: Zenodo ID (hyperlinked to record URL)

- Column C: Dataset title

- Column D: Description (truncated to 300 chars)

- Column E: File types detected

- Column F: File count

- Column G: Size (MB)

- Column H: Reviewer label — data-validated dropdown (EYE_IMAGING / EYE_SOFTWARE / EDGE_CASE / NEGATIVE)

- Column I: Confidence (1–5 scale) — how certain the reviewer is

- Column J: Notes — free text for difficult cases

IMPORTANT: The spreadsheet must NOT include model predictions or confidence scores. These are withheld to prevent anchoring bias. Predictions are merged only after all reviewers submit their annotations.

## 4.2 Template

An .xlsx template (envision_validation_template.xlsx) accompanies this document. Each reviewer receives their own copy. Completed spreadsheets are returned to James for agreement analysis.

# 5. Metrics & Analysis

## 5.1 Inter-Annotator Agreement (IAA)

| Metric | What It Measures | Acceptable Threshold |
| --- | --- | --- |
| Cohen's Kappa (pairwise) | Agreement between each pair of annotators, corrected for chance | κ ≥ 0.70 (substantial) |
| Fleiss' Kappa (multi-rater) | Agreement among all 3 annotators | κ ≥ 0.70 (substantial) |
| Krippendorff's Alpha | Reliability across multiple coders (handles missing data) | α ≥ 0.667 (tentative), α ≥ 0.80 (strong) |
| Percent Agreement | Raw agreement rate (no chance correction) | Report but do not use as primary metric |

## 5.2 Establishing Ground Truth

After IAA is computed, ground truth labels are established by:

- Majority vote: Label agreed upon by ≥ 2 of 3 reviewers

- Disagreements (3-way split): Resolved by discussion and consensus, documented in adjudication log

## 5.3 Classifier Performance (vs. Ground Truth)

| Metric | Scope |
| --- | --- |
| Precision (per class) | Of records the classifier labeled X, how many are truly X? |
| Recall (per class) | Of records that are truly X, how many did the classifier find? |
| F1 Score (per class) | Harmonic mean of precision and recall |
| Macro F1 | Unweighted average F1 across all 4 classes |
| Weighted F1 | F1 weighted by class support |
| Confusion Matrix | Full 4×4 matrix of predicted vs. actual labels |
| Accuracy | Overall correct / total (report but note class imbalance) |

## 5.4 Confidence Calibration

We will analyze whether classifier confidence correlates with actual correctness. Plot accuracy vs. confidence bins to produce a calibration curve. This is especially important because 97.5% of EYE_IMAGING predictions have confidence ≥ 0.95.

# 6. Timeline

| Week | Dates | Task | Owner |
| --- | --- | --- | --- |
| 1 | Feb 17–21 | Finalize validation plan; generate & distribute .xlsx templates | James |
| 2 | Feb 24–28 | Reviewers annotate 249 records (independent) | TBD* |
| 3 | Mar 3–7 | Collect spreadsheets; compute IAA; adjudicate disagreements | James |
| 4 | Mar 10–14 | Compute F1, confusion matrix, calibration; draft results section | James |
| 5 | Mar 17–21 | Internal review of results; iterate if IAA < 0.70 | All |
| 6–8 | Mar 24 – Apr 11 | Write manuscript; prepare figures | James + team |
| 9 | Apr 14–18 | Internal review and submission | All |

# 7. Target Journals

Ranked by fit for this work (automated dataset discovery + FAIR data + ophthalmology):

| Priority | Journal | Publisher | Why It Fits | Impact / Notes |
| --- | --- | --- | --- | --- |
| 1 | Scientific Data | Nature | Purpose-built for dataset description papers; strong FAIR data alignment; our work discovers and catalogs datasets | IF ~6.5; open access; fast review (~30 days) |
| 2 | JAMIA (J Am Med Inform Assoc) | Oxford / AMIA | Published DataMed (dataset discovery index); strong fit for biomedical informatics tools | IF ~7.9; high visibility in medical informatics |
| 3 | Journal of Biomedical Informatics | Elsevier / AMIA | Methodology focus; NLP/ML classifiers for biomedical data; good fit for the classifier paper | IF ~4.5; CiteScore 10.2 |
| 4 | Data Science Journal | CODATA | FAIR data principles; dataset discovery tools; open science | Open access; niche but well-regarded in data science |
| 5 | PLOS ONE | PLOS | Broad scope; accepts ML + medical data papers; open access | IF ~3.7; fast turnaround; good fallback |
| 6 | MELBA (ML for Biomedical Imaging) | Independent | ML + medical imaging focus; open access; special issue on open data | New journal; growing reputation |
| 7 | Artificial Intelligence in Vision & Ophthalmology (AIVO) | SAIVO | Directly targets AI + ophthalmology intersection | New (2025); niche but perfect topic match |

## 7.1 Recommended Submission Strategy

Primary target: Scientific Data — frame the paper as a "Data Descriptor" for the ENVISION discovery corpus (the 120+ validated eye imaging datasets), with the classifier as the methodology that produced it. This journal explicitly welcomes papers describing curated dataset collections and discovery tools.

Secondary target: JAMIA or JBI — if we want to emphasize the classifier methodology and informatics contribution rather than the dataset itself.

# 8. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Low IAA (κ < 0.70) | Medium | High — weakens publication | Refine annotation guidelines; add training round with 10 practice records; re-annotate |
| High false positive rate in EYE_IMAGING | Low | High | Retrain classifier with new false positives as negative examples; re-classify |
| Reviewer availability / delays | Medium | Medium | Start ASAP; each reviewer needs ~6–12 hours over 1 week |
| Zenodo records become unavailable | Low | Low | Full metadata already cached locally; note any inaccessible records |
| Class imbalance skews metrics | High | Medium | Report both macro and weighted F1; discuss in limitations |

# 9. Deliverables

- 3 completed annotation spreadsheets (.xlsx)

- Inter-annotator agreement report (Cohen's κ, Fleiss' κ, Krippendorff's α)

- Adjudication log for disagreements

- Confusion matrix (4×4)

- Per-class precision, recall, F1 table

- Confidence calibration plot

- Manuscript draft for target journal